Deliverable for Smart Park (EE)
Alexander Chiem
V636R529

Delivering What
 - A working power system (Primary)
 - Casing (Secondary)

Delivering How
Power System – I will independently research a viable power system. I would like to focus on the rechargeable battery side so we could include a solar panel to recharge and/or condition the battery based on the temperature of the battery. As Dr. Ara mentioned, making use of a voltage regulator will most likely be required and I will also take a look on how to incorporate that as well. I would like to have this research done by the end of March so we can move onto testing it in a real world application.

Casing – I will 3D print a casing that will have all the accommodations that our package requires. This will most likely be a tentative design until a power system is chosen and decisions on any other package modifications.

Delivering When
Power System – Researching (Now – End of March)
Power System – Deliberation and Procurement (April 1 – April 19)
Power System – Testing (As soon as items arrive)

Casing – Designing (Now – April 19)
Casing – Testing and Fitment (As soon as all items arrive)